

*ChangeLog*

| **Version** | **Change Date** | **By** | **Description** |
| --- | --- | --- | --- |
| version number | Date of Change | Name of person who made changes | Description of the changes made |
| 1.0 | 10/13 | Leo Li | Initial Plan |
|  |  |  |  |

[**Introduction**](#_heading=h.o5brzpoy1e80) **2**

[Scope](#_heading=h.1fob9te) 2

[In Scope](#_heading=h.3znysh7) 2

[Out of Scope](#_heading=h.54gr34eequfj) 2

[Quality Objective](#_heading=h.x3pbpr94w0e1) 2

[Roles and Responsibilities](#_heading=h.1t3h5sf) 3

[**Test Methodology**](#_heading=h.coelu2vdk9xt) **3**

[Overview](#_heading=h.2s8eyo1) 3

[Test Levels](#_heading=h.2memol1zr13u) 4

[Suspension Criteria and Resumption Requirements](#_heading=h.jfd84ulgt9e) 4

[Exit Criteria](#_heading=h.v9izqnman1vm) 4

[**Test Deliverables**](#_heading=h.qrmrp2h4cbvd) **4**

[**Resource & Environment Needs**](#_heading=h.isklp5fub6sc) **5**

[Testing Tools](#_heading=h.g0ljjqre790r) 5

[Test Environment](#_heading=h.kbd4uy9qb4xj) 5

[**Schedule & Estimate**](#_heading=h.lo1s5299myww) **5**

# **Introduction**

The web application will allow users to enter the date and time for their parking information, and it will calculate the parking fee. The test plan is for testing this calculator web app. This plan uses Agile methodology.

## **Scope**

### In Scope

1. System functionality test
2. Compatibility test
3. Boundary test
4. Positive test
5. Negative test

### Out of Scope

1. Unit test
2. Integration test
3. Accessibility test
4. Performance test
5. Stress test
6. Load test
7. Security test

## **Quality Objective**

* Ensure app is compatible with web browsers (Chrome, Firefox and Safari)
* Ensure the calculator produce correct park costs estimate
* Ensure overall technical functionality of the parking fee calculator
* Major bugs/issues are identified and fixed before go live
* Custom acceptance testing pass rate reaches to 100%

## **Roles and Responsibilities**

* Test Manager:
  + Approve for the test plan
  + Approve for the test reports
  + Approve for project exit criteria
* QA tester:
  + Manual test on all major browsers compatibility
* Software Engineer In Test - Leo Li:
  + Create test plan
  + Create and maintain automated test cases
  + Attend agile team meetings and communicate test status with team
  + Execute test cases during development phase
  + Report defects and follow up defects till the end of its life cycle
  + Prepare test metrics and reports
  + Support customer to conduct acceptance testing

# **Test Methodology**

## **Overview**

Agile Methodology

## **Test Levels**

System Testing

## 2.3 **Suspension Criteria and Resumption Requirements**

Suspension Criteria: If 30% of more test cases failed

Resumption Criteria: 70% of the failed test cases bugs got fixed

## 2.4 Exit Criteria

Test Manager approval for exit criteria

# **Test Deliverables**

| * Test Plan * Test Cases * Bug Reports * Test Metrics * Customer Sign Off |
| --- |

# **Resource & Environment Needs**

## **Testing Tools**

* Atlassian JIRA - requirement and bug tracking
* Cypress - Test Automation

## **Test Environment**

**hardware** **requirements**

* computers or mobile devices that have internet connection

**software requirements**

* Chrome
* Firefox
* Safari

# Schedule & Estimate

* Write Cypress test cases - Est 2 hrs
* test user access - Est 1 hrs
* log bugs - Est 2 hrs